***PROJECT SCHEDULE***

Design Phase- 1st October to 6th October

1st October- ER Diagram

2nd October - Use Case Study

3rd October – Activity Model

4th October – Documentation of above

5th October – UI/UX Designs

6th October – Reviewing and finalizing

Coding Phase – 7th October to 19th October

7th to 10th October – Making the core HTML & CSS designs of the project

11th to 12th October – Doing Event Handling in the project (Applying Java script)

13th October – Documenting the frontend and doing unit testing on front end

14th to 17th October – Implementing the backend of the application

18th October – Unit testing of the backend part

19th October – Documenting the backend and the complete implementation phase

Testing Phase – 20th October to 24th October

20th to 21st October – Making various possible test cases

22nd to 23rd October – Using test cases on the system and documenting the results

24th October – Making the changes required in the system to remove failures and completing the documents

Deployment Phase 25th October to 30th October

25th October to 30th October – Publishing the system and marketing it to different NGO’s and donors for their feedbacks and reviews.